PROJECT PROPOSAL

ISCC Mass Balance Inventory Management System

A web-based system for tracking mass balance bookkeeping under ISCC EU and ISCC PLUS certification

| Prepared for | [Client name] |
| --- | --- |
| Prepared by | [Your name] |
| Date | August 4, 2026 |
| Target launch | Week of September 14–21, 2026 |

# 1. Executive Summary

This proposal outlines a web application to replace manual, spreadsheet-based mass balance bookkeeping for biomethane and Bio-LNG under ISCC EU and ISCC PLUS certification. The system will track batches, transactions, and balancing periods, and will automatically enforce the compliance rules an ISCC audit checks for — so non-compliant entries are caught at the point of entry rather than discovered later.

The system will be delivered in three phases over approximately six weeks, with a working version covering the core compliance rules ready by the week of September 14–21, 2026. Remaining, lower-priority functionality will follow in a second release shortly after launch.

# 2. Problem Statement

Mass balance bookkeeping under ISCC involves a number of rules that are easy to get wrong manually and costly to get wrong at audit time, including:

- Credits cannot be pooled across sites without explicit authorization

- Balancing periods must run with no date gaps, and cannot exceed three months

- Every inbound volume requires supporting physical documentation (e.g. a weighbridge ticket)

- Outgoing volume can never exceed what is actually available

- Carry-forward rules differ by scheme — ISCC EU carry-forward is capped by physical stock on hand; ISCC PLUS is not

- Merged batches must carry the worst-case (maximum) GHG value among their sources, not an average

- Booked stock must reconcile with physical stock within a 0.5% tolerance

- Certified volume may move from ISCC EU to ISCC PLUS, but never the reverse

None of these are naturally enforced by a spreadsheet. The goal of this project is to make the compliant path the only path available to the user.

# 3. Proposed Solution

A web application with three core areas of functionality:

- Data entry: recording inbound, outbound, and conversion transactions, tied to physical documentation where required

- Automatic compliance validation: every entry is checked against the applicable rules in real time, with a clear explanation whenever an entry is rejected

- Auditable period reporting: each balancing period closes with a calculated, traceable balance, and every change made in the system is permanently logged

# 4. Scope of Work

## 4.1 Included at Launch (Phase 1 & 2)

| Area | Included |
| --- | --- |
| Core records | Sites, batches, transactions, physical documents |
| Compliance rules | Site isolation, period continuity, document requirement, negative-balance prevention, carry-forward capping, GHG max-on-merge, stock tolerance check |
| Roles | Trader and Processing Unit site types, with conversion tracking for Processing Units |
| Cross-scheme transfer | One-directional ISCC EU → ISCC PLUS volume transfer |
| Audit trail | Permanent, append-only log of every change made in the system |

## 4.2 Deferred to Post-Launch (Phase 3)

The following is planned as a follow-on release shortly after launch, and is not required for the system to be considered live and usable:

- A formal material reference list with automated product-group matching (based on density, heating value, and RED category), replacing free-text material entry

# 5. Technology

The system will be built using widely-supported, production-proven technology:

| Layer | Technology |
| --- | --- |
| Backend | Node.js (JavaScript/TypeScript) with Express |
| Database | MySQL 8 |
| Data layer | Prisma ORM |
| Frontend | React |
| Hosting | Managed cloud hosting with automated backups |

This stack was chosen for reliability and maintainability: a single language (JavaScript/TypeScript) across the full application reduces long-term maintenance overhead, and MySQL provides the data-integrity guarantees the compliance rules depend on.

# 6. Timeline & Milestones

| Phase | Dates | Milestone |
| --- | --- | --- |
| Phase 1 | Aug 4 – Aug 24, 2026 | Core system: records, data entry, foundational compliance rules |
| Phase 2 | Aug 25 – Sep 13, 2026 | Carry-forward, stock reconciliation, GHG merge logic, roles, conversions |
| Launch | Week of Sep 14 – 21, 2026 | System live, covering all rules through cross-scheme transfer |
| Phase 3 | Post-launch | Material reference list and product-group matching |

# 7. Deliverables

- A deployed, working web application, accessible online

- Source code and database schema

- Brief handover documentation covering system setup and how each compliance rule is enforced

# 8. Assumptions

- Single company, operating under its own ISCC EU and/or ISCC PLUS certification(s) — not a multi-tenant platform for multiple unrelated companies

- Physical stock readings are entered manually; no sensor or IoT integration is included

- No integration with external certification body systems is included in this phase

# 9. Next Steps

Upon approval of this proposal, work will begin on Phase 1 as outlined above. Progress will be shared at the end of each phase, with the system available for review ahead of the planned launch window.